## Slide 1
February 3, 2015
2015 Hardware Renewal Project
Steering Committee
Kickoff

## Slide 2: Agenda
Background
Project Organization
Project wiki
Important Dates
Next Steps

## Slide 3: Background
Hardware Renewal
  Every three years we upgrade the servers hosting MIT’s SAP Installation.
  Back in 2010 we migrated from Sun/Solaris to Dell/Linux
  This year we are migrating to CISCO/Linux

## Slide 4: Project Organization
Similar to Support Pack Projects
Communication
Planning
Validation
Go-live

## Slide 5: Project Organization
Communication
  Project Kickoff Meetings
    Steering Committee – 02/03/2015
    IS&T – Core Team & Extended Team – 01/22/2015
    SAPbiz – 02/04/2015
  Weekly Meetings
    Core Team
    Test Coordinators - Business & IS&T
  Email lists
  Project wiki
    https://wikis.mit.edu/confluence/display/sapscripts/2015+SAP+Hardware+Renewal
    Contains project plans, general information, etc …; great source – use it!
    Don’t have access please contact Desiree Roberts (robertsd@mit.edu) or Frank Quern (fquern@mit.edu)

## Slide 6: Planning
Lets jump to the project wiki …
to look at the Project Scope
to look at the Schedule
to look at the Cut-over Plan Draft
https://wikis.mit.edu/confluence/display/sapscripts/2015+SAP+Hardware+Renewal

## Slide 7: Important Dates
Now through 2/18/2015 Plan & Communicate
2/21/2015 - 2/22/2015 Go-live weekend!

## Slide 8: Next Steps
  HWR Core Team Meetings
  Validation Planning
  Cut-over Planning
  System preparation

## Slide 9: Questions?
Any additional questions? Please contact:
Frank Quern Bart Dahlstrom
X2-4512 x3-9605
fquern@mit.edu bartd@mit.edu
OR
Your SAP testing team coordinator:
HR-Payroll: Mary Donovan
Financial-Logistics-EHS: Lee Collier