## Slide 1: Trivial Pursuits
G
What’s the only U.S. state that ends with a K?
E
What singer was born Anthony Dominick Benedetto?
H
What bird did Benjamin Franklin advocate as the U.S. national symbol?
AL
What’s the name of Superman’s dog?
SN
What’s a truffle?
SL
What’s the score of a forfeited baseball game?

## Slide 2: And the answers are …
G
What’s the only U.S. state that ends with a K?
New York
E
What singer was born Anthony Dominick Benedetto?
Tony Bennett
H
What bird did Benjamin Franklin advocate as the U.S. national symbol?
The turkey
AL
What’s the name of Superman’s dog?
Krypto
SN
What’s a truffle?
An edible fungus
SL
What’s the score of a forfeited baseball game?
9-0

## Slide 3
September 15, 2016
2016 Year End Support Pack Project
IS&T
Kickoff

## Slide 4: Agenda
Background
Project Organization
Project wiki
Project Risks
Important Dates
Next Steps

## Slide 5: Background
Support Packs
  We all know what they are, periodic releases of system changes and corrections by SAP.
  Rather than apply these support packs when released we collect the Support Packs for a single installation at year end in an effort to minimize business interruption.
  The timing of our process is driven by SAP’s release of its year end support pack, typically in mid-October, which contains the base level necessary for the successful execution of SAP’s delivered year end tax reporting functionality (AP and Payroll) and stages the system for regulatory changes for the upcoming calendar year.

## Slide 6: Background
What are the benefits of applying Support Packs and the process itself?
  MIT will be able to successfully file its year end tax returns (W2s, 1099s, 1042s).
  MIT will be able to apply future regulatory changes with minimal interruption.
  It is an opportunity to keep all functional areas current.
  It adheres to SAP’s support recommendations.
  It provides a solid organizational exercise in testing.
  Ensures up to date test scripts for chosen transaction.

## Slide 7: Project Organization
Communication
Planning
Support Pack Technical Application
Testing
Go-live

## Slide 8: Project Organization
Communication
  Project Kickoff Meetings
    Steering Committee – TBD
    IS&T – Core Team & Extended Team – 9/15
    SAPbiz – 9/27
  Monthly Meetings
    Steering Committee
    SAPbiz
  Weekly Meetings
    HEC/R3 Team
    Test Coordinating - Business & IS&T
  Email lists
  Project wiki
    https://wikis.mit.edu/confluence/display/sapscripts/2016+Year+End+SAP+Support+Pack+Project
    Contains project plans, test plans, general information, etc …; great source – use it!
    Don’t have access please contact Frank Quern (fquern@mit.edu)

## Slide 9: Planning
Lets jump to the project wiki …
to look at the Team Roles & Responsibilities
to look at the Project Scope
to look at the Technical Landscape
to look at the Schedule
to look at the Project Transport Management Process
to look at the Project Testing Plan
    https://wikis.mit.edu/confluence/display/sapscripts/2016+Year+End+SAP+Support+Pack+Project

## Slide 10: Other Non-SP Projects
Other non-support pack project work (during SP project timeline)
  COSMOS Pilot
  I-9 Outsourcing
  Enriching Diversity
  Other activities
    GAP – back end Infotype changes
    Other …?

## Slide 11: Project Risks
Identified Risks
  Delay in SAP Releases
  ALM Upgrade
    Application has been upgraded during the summer
    This will be the first time a lot of folks will have been in the upgraded system
  Resource availability for the project (both Business & IS&T)
  Delay of implementation of pre-Support Pack Projects
    OE (scheduled for October)
  Impacts from other requested updates
    GAP backend updates
    Potential others TBD …

## Slide 12: Important Dates

## Slide 13: Next Steps
  Finish System changes currently in the pipeline
  Unit test Spreadsheet
  Test Planning
  System preparation

## Slide 14
Where can I get Support Pack project information? Ah …

## Slide 15: Questions?
Any additional questions? Please contact:
Contact | Email | Phone extension
Bob Casey | rcasey@mit.edu | x3-1844
Jim Fragala | jfragala@mit.edu | x4-6250
Lisa Robinson | lmrobin@mit.edu | x8-0492
Ron Parker | rep@mit.edu | x3-1339
Frank Quern | fquern@mit.edu | x2-4512