Support Pack lessons learned meeting

February 1, 2012

Attendees:  George, Qian, Larissa, Carolyn, Ron, Desiree, Don, Alan, Jim, Jad, Lee, Kristen, Ken, Bob, Mary, Lisa, Bart, Mike, Jack, Siobhan, Sandeep

- QA automated testing

  - Realized deficiencies in test cases once we started to review

  - Added more automated test scripts to the library

- Support Pack Lessons Learned Wiki

  - Core team

    - No comments

  - Coordination roles

    - (Mary/Ken) effective in shepherding problem resolution

- Transport coordinator

  - (John Tuttle) – Beneficial to have another person reviewing these

  - Good to have single point of contact for what needs to go through

- Steering Committee – Gerry, TSM, Wayne, Bart, Marty, John Doyle, Magdalene.

  - Will have a lessons learned (feedback) from this group, too

- Communication

  - Core team

    - Once a week meeting seemed to work okay

  - SAPbiz

    - Would be nice to have better attendance from the business side.  How can we get more folks there for things like these?  Is SAPbiz email up to date?  FQ has reviewed.  Suggestion for a broader group to take a look

  - Steering committee – communication ok

  - Email lists

    - Core team, project team, testers

    - Evaluate email lists at the beginning of the project

  - Good job on the wiki

    - Helpful for status updates

    - Organized and kept up to date

- Planning

  - Copied a lot from last year, which was useful

  - Outline of the project plan is solid

- Schedule

  - Go live scheduled for closing made it tough but they were able to mitigate this.   Is there a benefit to closing after everything has been updated?  No harm, no benefit.

  - Schedule seemed aggressive (especially because SAP had a kernel fix late in the process and there was not a lot of time to address before go live.

  - Squeezing schedule with as much manual testing that we do is tough to convey to the Business owners.  It would be hard to shorten the time frame much more (SAP issues, Thanksgiving).

  - Benefits of going early – gives an extra week, payroll constraints with YE processes. With the shortened schedule…we also have a buffer period, if needed (1-2 weeks)

- Unit Test

  - HR/Pay used Google docs okay but the pain point is the triage.  A lot of times things are marked as ‘we don’t test this’.  Going through this ahead of time, we could potentially eliminate some of these in the future.

  - Seem to go with a different testing approach every year

  - George provides the data of what was used (and needs to be tested, or reviewed to be tested)

  - Test script (automated and manual scripts) that wasn’t updated (a change was made mid-year).  Are these reviewed prior to SP’s?  QC allows all scripts to be updated.  Would be helpful if they were reviewed beforehand.

  - Google docs

    - Frustration of what transactions needed to be tested (not just a dump of all).

    - Can we identify which are transactions, which are batch jobs, which are duplicates and organize for next year?

    - Put a small team together (no later than this summer) to make this a more efficient process.  Could run a list of transactions every quarter and review.  Teams could also add cases/transactions if they worked on something new (and need to add)

- Execution

  - Was it clear what was assigned?  Yes.

  - Procurement and facilities (nothing documented) only what was run (transactions).  This is documented better now (in QC)

  - Why was Google docs used?

    - Could allow many users in the document at one time vs. QC which has finite number of licenses (25) and a web app that needs to be configured.

    - Why a manual run of transactions?  Need to run with parameters and check data

  - Issues with testing Geroge’s list of transactions

    - Workflow administrator – list of unit tests, some were not relevant.

    - Google docs shows frequency of transactions but test scripts should be in catalog in QC.

    - Need to determine how to update the Google docs list each year.  Would like one central repository for all testing efforts.

- SIT/UA test

  - Prep

    - Gaps in procurement and facilities (also noted above)

- UAT

  - Something not reported, user thought it was a GUIxt issue (?).  Would rather have it reported and investigated rather than dismissed.

  - Workflow issue last year, that wasn’t reported. Any anomaly should be reported.

  - Risk of automation –

    - Users don’t test.  They assume that everything is automatically run and no issues.  Bob made sure that the users reviewed the data (report).

    - Should we add reviewing data as a planning task?

  - Automation did cut down testing but need to check the results

- RT test queue

  - Used by BA’s

- Cutover

  - New assigned tasks list, used the phone line, used the wiki (cut over plan checklist) and cutover plan (highlighted as tasks were completed)

  - SAPBiz

    - Users could not find the wiki as easily

    - Solved by including in the external communications

    - Could also add to signature