Meeting Agenda 10/31/2012

HAPPY HALLOWEEN!

- Unit testing going on – One HR-payroll issue can’t update It0235 – issue reported to SAP.

- Review test lab – are we complete?  Any outstanding items?  DLC Assessment Report test case.

- Review testers for SIT – is list complete?

- Review SIT schedule.

- Upcoming tasks:

Identify Production validation tasks & assignments