Support Pack Status Line: 617-324-7468 (this is the W92 Aquarium conference room phone line)

To update status message dial 617-253-0000 (or 3-0000 if on campus)

Press ‘*’; enter phone #  6173247468 (PIN: 7468), press 9, press 1, press 1, and press 1 leave the following message:

Welcome to the Year End Support Pack Status line …

- Today is Thursday November 29th. This line will be used to provide periodic status of the project’s cut-over progress through the cut-over weekend. Thank you for checking the status line. [posted]

- Today is Friday November 30th. All preparation tasks earmarked for execution through Thursday have been executed. We are on schedule for our planned outage for this weekend. Thank you for checking the status line. [not- posted]

- Today is Friday November 30th.  All preparation tasks for this weekend’s activities have been performed. The SAP system has been isolated and the upgrade process will begin this evening as scheduled. Thank you for checking the status line.  [not-posted]

- Today is Saturday December 1st. The SAP system has been isolated, backed up and is now in the process of being upgraded. We’re still on track to have the system available for validations tomorrow, assuming all goes well. We’ll post a message later in the day with an updated status. Thank you for checking the status line. [not-posted]

- Today is Saturday December 1st. We have completed the first phase of the ERP system upgrade, applying the Support Packs to the system, and the second phase upgrading the underlining Oracle database. Backups and ABAP loads are underway. With that in mind we are still on track for validations tomorrow. We’ll update this message later tonight. Thank you for checking the status line. [not-posted]

- Today is Sunday December 2nd. We have completed all cutover tasks through task #??. The ERP system has been updated with the YE Support Packs, the Oracle database has been upgraded, and MIT specific transports have been applied. We are still on track for the scheduled validations today. Thank you for checking the status line. [not-posted]

- Today is Sunday December 2nd.  We have completed all cutover tasks though task #?? Unlock Validation testers. You may begin your validation steps at this point. Thank you for checking the status line. [not-posted]

- … message for completion of the project

Turn off message on Monday afternoon (noon).