MIT Malware Protection Overhaul Project

Project Overview

Replace IS&T’s current antivirus software solution for the Windows and Macintosh platforms with a new solution.  Evaluate and select one new product for the Windows platform (domain and standalone machines);  Microsoft Forefront will be the preference for the Windows platform and will be evaluated first based upon product effectiveness, integration ease and licensing . Forefront does not currently support Mac OS X or Linux, a second product will be evaluated and selected for OS X and Linux operating systems.  PCI machines are out of scope for this project and will remain on McAfee.  Mobile devices are also out of scope.

Current State/Problem being solved

Currently IS&T offers McAfee machines in the Windows and machines operating in a standalone state.  MIT users have voiced displeasure with the McAfee offering for a variety of reasons.  One of the largest complaints has been McAfee’s sub-par support structure and the company’s heavy emphasis on products tailored for managed environments.  For MIT, the product has proven to be ineffective and continues to cause problems in our academic environment.

Project Scope

- Team will evaluate and procure a malware protection software for the Windows platform to replace McAfee (for domain and standalone machines).

- Forefront is the 1st preference for the Windows plattorm.  The project team will evaluate Forefront first.  If Forefront does not meet MIT’s needs, the team will explore other products.

- Team will evaluate and procure a malware protection software for OS X users to replace current offering (McAfee Security Suite).

- PCI machines will stay with current McAfee for the time being.

Out of Scope

- Mobile operating systems

- Software distribution to end users	(push)

Project Teams

  - Core Team – Tim McGovern, Andrew Munchbach, Sophie Wong

  - Sponsor – Mark Silis

  - Stakeholders – DITR, Helpdesk, Customer Support, Systems Admin, Network, MIT staff, DLC IT Liaisons, MIT faculty, MIT students

Major Milestones for Windows selection and implementation

- Console setup

- Console and client functionality evaluation

- Determine if evaluation is a success.  Does it meet our requirements

- Demo – include Helpdesk, Network, DITR, and Security

- Checkpoint – okay to proceed?

- Analyze solution – capture total cost of ownership, and support analysis.

- Develop and present final recommendation

- Approval from Sponsor on recommendation and to implement

- Contract sign

- Purchase

- Test Environment setup

- Testing

- Production Environment setup

- Pilot (most of IS&T)

- Documentation

- Beta Rollout to community stakeholders

- Determine Beta Rollout timeline

- Collect Feedback

- Final Checkpoint

- Full rollout

Major Milestones for OS X selection and implementation

- Console setup

- Console and client functionality evaluation

- Demo – include Helpdesk, network, DITR, and Security

- Team recommends one product for OS X

- Analyze solution – capture total cost of ownership, and support analysis.

- Develop and present final recommendation

- Approval from Sponsor on recommendation and to implement

- Contract sign

- Purchase

- Test Environment setup

- Testing

- Production Environment setup

- Pilot (most of IS&T)

- Documentation

- Beta Rollout to community stakeholders

- Determine Beta Rollout timeline

- Collect Feedback

- Final Checkpoint

- Full rollout

Project Success Factors

  - Evaluate, select, and make available a new malware solution for standalone and domain machines running Windows.

  - Evaluate, select, and make available a new malware solution for OS X users

  - Eliminate McAfee from all non-PCI workstations on campus

  - Savings from full McAfee contract renewal on July 1, 2013

  - Communication and buy-in from community and stakeholders

  - Successful testing and deployment

Products to Evaluate

Windows:

- Forefront

- ESET

Mac

- Sophos

- ESET

- Kaspersky

- Trend Micro

Product Criteria

Must Haves:

- Established product (in market for > 2 years)

- Intelligence gathering capabilities (Console metrics)

- Low overhead (does not tax systems)

Nice to have:

- Layered Console